**Daily Scrum Meeting Minutes Sharing Notes:**

Dear All,

Please use this shared document for your Daily Scrum Meeting Minutes. As a team, you must meet every day that you develop, which must be five days per week (preferably weekdays), or 10 days per sprint (sprints are two weeks long), except for the holidays.

Daily scrum meeting can take place in-person or online. During each meeting, each one of you quickly report on what you have done since the last meeting, what you plan to do until the next meeting, and what are the hurdles, if any.

The meeting minutes must be taken during the meetings (not afterwards) and reflected directly on the shared document. Taking the minutes is a group effort and everyone contributes in taking the notes.

All daily scrum meeting minutes must be reflect in this one document, one meeting minute after the other in a sequential manner. You may make a copy of the template and paste it right when you start a new meeting, starting from a new page in this document for a new meeting.

At the beginning of each meeting, each individual signs up by adding his/her name in the new meeting minute as an attendee. During each meeting, you must report in order, for example, in ascending alphabetic order of your first names.

When you are done with your own report, you will start taking notes for the next person in line. The last person in the list will take the note for the first individual in the list who reports first. After everyone has reported, you will take a moment to go over the notes taken by your team mate for your report to double check its correctness and to make sure everything is reflected in the minutes properly.

If for any reason, you missed a meeting, you still must reflect your report in the meeting minutes and you must indicate in parentheses in the attendee list that you did not attending the meeting. This must not happen more than two times during the whole semester.

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

SP1-1/17

Attendees: Winicius Siqueira

Start time: 10:00PM

End time: 11:00PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* First scrum meeting
* What is planned to be done until the next scrum meeting?
* Email Mohsen Taheri and find out which project I am assigned to.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* First scrum meeting
* What is planned to be done until the next scrum meeting?
* Sent email to professor Taheri inquiring about project assignation.
* What are the hurdles?
* None

SP1-1/18

Attendees: Winicius Siqueira, Alfredo Morales

Start time: 9:00PM

End time: 10:00PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Received email from Mohsen Taheri assigning me to FIU Startup Website
* What is planned to be done until the next scrum meeting?
* Watch and read last year’s deliverables.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Receipt an email from professor Taheri regarding the project information.
* What is planned to be done until the next scrum meeting?
* Contact the product owners of the project in order to meet all the requirements of the projects.
* What are the hurdles?
* None

SP1-1/19

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 10:00PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Email product owner (Robert Zuritar) and schedule a meeting
* What is planned to be done until the next scrum meeting?
* Meet with product owner
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Scheduled a meeting with the product owner.
* What is planned to be done until the next scrum meeting?
* Meet with the product owner.
* What are the hurdles?
* None

SP1-1/20

Attendees: Winicius Siqueira

Start time: 8:30PM

End time: 9:00PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Did not meet with product owner.
* What is planned to be done until the next scrum meeting?
* Email Alfredo Morales and get his contact information
* What are the hurdles?
* Product owner contacted me with location and time for us to meet, but I was not available at the time.

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* The product owner Robert Zurita was not at the office and met with David Driesbach.
* What is planned to be done until the next scrum meeting?
* .Meet again with the product owners to set up the bases of the project.
* What are the hurdles?
* There is no enough information regarding the necessities of the project

SP1-1/23

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* I emailed Alfredo Morales and asked him for his phone number
* What is planned to be done until the next scrum meeting?
* Organize Daily Scrum Meeting and Bi-weekly Sprint documents.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Received an email From Winicius asking from my phone number and replied back with the requested information.
* Emailed David Driesbach to in order to schedule a new meeting with the aim of setting up the bases of the project.
* What is planned to be done until the next scrum meeting?
* Meet with the product owner again.
* What are the hurdles?
* None

SP1-1/24

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Received call from David.
* What is planned to be done until the next scrum meeting?
* Call David Thurs. 1/26 at 4PM.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Received an email from David Driesbach scheduling a meeting for Friday 1/27.
* What is planned to be done until the next scrum meeting?
* Meet with the product owner.
* What are the hurdles?
* None

SP1-1/25

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Spoke with David Driesbach and we scheduled a meeting on Thursday. Received an email from Alfredo Morales with his phone number.
* What is planned to be done until the next scrum meeting?
* Call Alfredo Morales.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Received an email from David Driesbach regarding some changes in the project and thus canceling the meeting, since he will provide all the needed information by email during the weekend.
* What is planned to be done until the next scrum meeting?
* Wait for the project information in order to start preparing the bases and coding and start using Mingle in order to create the Sprint planning (i.e. Stories, Tasks, etc.)
* What are the hurdles?
* None

SP1-1/26

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Shared google documents with Alfredo Morales
* What is planned to be done until the next scrum meeting?
* Call David Driesbach at 4PM. Get user stories from Mohsen Tahari.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Received some shared documents from Winicius.
* What is planned to be done until the next scrum meeting?
* Get Mingle account activation from professor Taheri.
* What are the hurdles?
* None

SP1-1/27

Attendees: Winicius Siqueira

Start time: 5:00PM

End time: 5:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* I received an email from David Driesbach informing me of an email he is going to send me during the week end.
* What is planned to be done until the next scrum meeting?
* Wait for David Driesbach email.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* None.
* What is planned to be done until the next scrum meeting?
* Get Mingle account activation from professor Taheri.
* What are the hurdles?
* None

SP2-1/30

Attendees: Winicius Siqueira

Start time: 7:35AM

End time: 7:50AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* I received David Driesbach email informing me about what he wants to create. He wants to create a fellowship website for FIU where students can search for fellowship opportunities.
* What is planned to be done until the next scrum meeting?
* Create mingle and github account.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Received an email during the weekend from David Driesbach regarding a change in the project, so, instead of creating the FIU Startup Website, they want us to create a Fellowship Website for FIU.
* Got Mingle account activation from professor Taheri.
* What is planned to be done until the next scrum meeting?
* Create GitHub account using the FIU student account and start creating the Stories and tasks using Mingle.
* Send an email to David Driesbach in order to propose him to use some base code I have used in previous FIU projects in order to start building the project over it.
* What are the hurdles?
* None

SP2-1/31

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Created mingle and github account. Added a few tasks to the mingle sprint board.
* What is planned to be done until the next scrum meeting?
* Meet with Alfredo to review sprint 2 meeting.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Received a morning call from Winicius regarding the technologies and tools he was expecting to use in this projects.
* Created the GitHub Account and sent a confirmation email back to professor Taheri.
* What is planned to be done until the next scrum meeting?
* Meet with Winicius in order to prepare and plan the Sprint 2.
* What are the hurdles?
* None

SP2-2/1

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Met with Alfredo to review sprint 2 meeting.
* What is planned to be done until the next scrum meeting?
* Create development environment LAMP, CakePHP, BootStrap
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Met with Winicius and reviewed Sprint 2.
* Created a Story and three tasks in Mingle in order to start working on Sprint 2.
* What is planned to be done until the next scrum meeting?
* Make a deep research regarding the project requirements and set up the bases of the project, (i.e. Database design and creation, LAMP environment installation).
* What are the hurdles?
* None

SP2-2/2

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* I am setting up LAMP environment, CakePHP, and Bootstrap
* What is planned to be done until the next scrum meeting?
* Finish setting up LAMP environment.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Sent an email to David Driesbach regarding more information about what is needed in order to create the database of the project.
* FInished Task #121(Technology Selection)
* Started working on Task #119 (Deep research).
* What is planned to be done until the next scrum meeting?
* Continue with task #119 (Deep research) and start working on task #120 (Building up the bases of the application).
* What are the hurdles?
* There is no enough information regarding the project necessities and which information is the project suppose to manage (i.e. lack of Database information).

SP2-2/3

Attendees: Winicius Siqueira

Start time: 8:00 PM

End time: 9:00 PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Set up LAMP environment.
* Installed Composer using exe. <https://getcomposer.org/download/>
* Installed CakePHP 3.3.13 Red Velvet in C:\wamp64\www\fellowship\app. It is accessible from browser by going to the URL localhost/fellowship/app. I followed the instructions in <https://github.com/cakephp/app> to install CakePHP.
* What is planned to be done until the next scrum meeting?
* Create user interface
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Finish task #119 (Deep research)
* What is planned to be done until the next scrum meeting?
* Start working on task #120.
* Create another story regarding the user interface of the application and start working in the design of it.
* What are the hurdles?
* Have some issues installing the LAMP environment on my PC.

SP2-2/6

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Installed programming environment and created base code
* What is planned to be done until the next scrum meeting?
* Learn more about CakePHP
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Finished Task 119
* Installed programming environment on my PC
* What is planned to be done until the next scrum meeting?
* Start working on task #120.
* What are the hurdles?
* None.

SP2-2/7

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Printed out 11 page guidelines to read.
* What is planned to be done until the next scrum meeting?
* Read guidelines
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Started working on task 120
* Met with Winicius and discussed some features needs.
* What is planned to be done until the next scrum meeting?
* Continue working on task #120.
* What are the hurdles?
* None.

SP2-2/8

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Organized a few user stories (i.e. login, table list)
* What is planned to be done until the next scrum meeting?
* Write user stories according to guidelines.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Continued working on task 120
* Received an email from product owner David Driesbach in order to meet tomorrow
* What is planned to be done until the next scrum meeting?
* Meet with David and keep working on task 120.
* What are the hurdles?
* None.

SP2-2/9

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Created UseCaseDiagram
* What is planned to be done until the next scrum meeting?
* Create user stories.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Met with David and discussed about Winicius’ use case diagram and some other features he wanted us to add.
* Created a new Use Case Diagram and sent it to Winicius in order for him to update his.
* What is planned to be done until the next scrum meeting?
* Finish working on task 120.
* Prepare and plan next Sprint User Stories and tasks
* What are the hurdles?
* None.

SP2-2/10

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Communicated with Alfredo about the Use Case Diagram.
* What is planned to be done until the next scrum meeting?
* Determine which User Stories to work on.
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Finished task 120. So the bases are already setted up.
* Started creating the Mockups for the user interface views of the application.
* Discussed the Use Case Diagram updates with Winicius.
* What is planned to be done until the next scrum meeting?
* Finish the Mockups.
* Create Sprint 3 user stories.
* Start planning the sprint (i.e. more documentation about CakePHP third party libraries integrations)
* What are the hurdles?
* None.

SP2-2/13

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on a few use cases
* What is planned to be done until the next scrum meeting?
* Work on search and pagination
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Created the Mockups for the main screen and login view
* Created Sprint 3 user story with tasks 130 and 131.
* Started planning the sprint (i.e. more documentation about CakePHP third party libraries integrations)
* What is planned to be done until the next scrum meeting?
* Keep with sprint planning
* What are the hurdles?
* None.

SP3-2/14

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on Pagination
* What is planned to be done until the next scrum meeting?
* Work on Pagination
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Continued with Sprint planning.
* Met Winicius
* What is planned to be done until the next scrum meeting?
* Start working on Main Screen Layout and Search filter feature
* What are the hurdles?
* None.

SP3-2/15

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on pagination
* What is planned to be done until the next scrum meeting?
* Work on pagination
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Started integrating a Bootstrap with the application.
* Created a new Layout for the main Screen.
* What is planned to be done until the next scrum meeting?
* Keep working on the Main Screen Layout.
* What are the hurdles?
* None.

SP3-2/16

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
  + Worked on pagination
* What is planned to be done until the next scrum meeting?
  + Work on pagination
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Started using a new table layout in order to manage the Fellowship database information.
* What is planned to be done until the next scrum meeting?
* Finish mapping the fellowship table information into the new table layout.
* What are the hurdles?
* None.

SP3-2/17

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Work on pagination
* What is planned to be done until the next scrum meeting?
* Worked on pagination
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Finished mapping the fellowship table info into new table layout.
* Started working on the table Search filter feature.
* What is planned to be done until the next scrum meeting?
* Keep working on search filter.
* Start working on table pagination integration.
* What are the hurdles?
* None.

SP3-2/20

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Planning to create video
* What is planned to be done until the next scrum meeting?
* Plan to create video
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Integrated Search filter to table layout.
* Started integrating pagination.
* What is planned to be done until the next scrum meeting?
* Finish pagination integration.
* What are the hurdles?
* None.

SP3-2/21

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Planned to create video
* What is planned to be done until the next scrum meeting?
* Map user stories on Mingle with Use Cases
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Finished pagination integration, so, now the tables features are completely functional.
* Started working on login view layout and functionalities.
* Created some other needed tables and their relationship to the Database
* What is planned to be done until the next scrum meeting?
* Keep working on login view.
* What are the hurdles?
* None.

SP3-2/22

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Mapped Mingle user stories number with use case diagram
* What is planned to be done until the next scrum meeting?
* Write description about user stories
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Worked on login view UI and functionalities.
* What is planned to be done until the next scrum meeting?
* Finish working on login view.
* What are the hurdles?
* None.

SP3-2/23

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Write descriptions for user stories
* What is planned to be done until the next scrum meeting?
* Write descriptions for user stories
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 8:00 PM

End time: 9:00 PM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Finished login view UI and functionalities.
* What is planned to be done until the next scrum meeting?
* Start working on Fellowships’ details mockups.
* What are the hurdles?
* None.

SP3-2/24

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Write description for user stories
* What is planned to be done until the next scrum meeting?
* Write description for user stories
* What are the hurdles?

Attendees: Alfredo Morales

Start time: 9:00 AM

End time: 10:00 AM

<Alfredo Morales>:

* What was done since the last scrum meeting?
* Started creating the mockups for details views.
* What is planned to be done until the next scrum meeting?
* Talk to the product owner at some time today for the sprint review.
* Start planning next Sprint (i.e. Sprint 4).
* What are the hurdles?
* None.

SP4-2/27

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Wrote feature document for User Story #132 for sprint 1, 2
* Wrote feature document for User Story #138 for sprint 3
* Created Video for sprint 1,2 and sprint 3.
* What is planned to be done until the next scrum meeting?
* Work on feature document for User Story #149
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Finish on evaluate report
* What is planned to be done until the next scrum meeting?
* Retrospective meeting
* What are the hurdles?

SP4-2/28

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Work on feature document for User Story #149
* What is planned to be done until the next scrum meeting?
* Work on feature document for User Story #149
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Retrospective meeting
* What is planned to be done until the next scrum meeting?
* Start on the statistics story
* What are the hurdles?

SP4-3/1

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Work on feature document for User Story #149
* What is planned to be done until the next scrum meeting?
* Work on test cases for User Story #149
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Start on the statistics story
* What is planned to be done until the next scrum meeting?
* Keep working on the statistics story
* What are the hurdles?

SP4-3/2

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Work on test cases for User Story #149
* What is planned to be done until the next scrum meeting?
* Work on test cases for User Story #149
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Keep working on the statistics story
* What is planned to be done until the next scrum meeting?
* Keep working on the statistics story
* Meeting with product owner
* What are the hurdles?
* Convert a query into cakephp queries

SP4-3/3

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Create and upload video for sprint 4.
* What is planned to be done until the next scrum meeting?
* Update Mingle for sprint 4.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Keep working on the statistics story and researching google charts
* Meeting with product owner
* What is planned to be done until the next scrum meeting?
* Keep working on the statistics story
* What are the hurdles?
* Convert a query into cakephp queries

SP4-3/6

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Update mingle for sprint 4
* What is planned to be done until the next scrum meeting?
* Update username in table users to be unique in Db
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Keep working on the statistics story and researching google charts
* What is planned to be done until the next scrum meeting?
* Keep working on the statistics story
* Fixing some extra features that the product owner wants
* What are the hurdles?

SP4-3/7

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Updated database
* What is planned to be done until the next scrum meeting?
* Update code so username is unique
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Keep working on the statistics story and researching google charts and fixing the extra features that the product owner wants
* What is planned to be done until the next scrum meeting?
* Keep working on the statistics story
* Fixing some extra features that the product owner wants
* What are the hurdles?

SP4-3/8

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Updated code so username is unique
* What is planned to be done until the next scrum meeting?
* Create error message if username is duplicate while creating profile
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Keep working on the statistics story and researching google charts and fixing the extra features that the product owner wants
* What is planned to be done until the next scrum meeting?
* Keep working on the statistics story
* Fixing some extra features that the product owner wants
* What are the hurdles?

SP4-3/9

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Updated PHP code to prevent duplicate usernames
* What is planned to be done until the next scrum meeting?
* Work on User Story #138
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* Keep working on the statistics story
* Fixing some extra features that the product owner wants
* What are the hurdles?

SP4-3/10

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Created Sprint 4 Video of User Story #138
* What is planned to be done until the next scrum meeting?
* Update sprint planning meeting document.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* Finish the story and the changes and meet with product owner
* What are the hurdles?

SP5-3/20

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Created video for sprint 4.
* What is planned to be done until the next scrum meeting?
* Add security to prevent fellow from deleting other fellow’s data.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Finish the story and the changes and meet with product owner
* What is planned to be done until the next scrum meeting?
* Work on diagrams
* What are the hurdles?

SP5-3/21

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Added fellow security
* What is planned to be done until the next scrum meeting?
* Work on Object Design
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Work on diagrams
* What is planned to be done until the next scrum meeting?
* Finish the diagrams and the whole report
* What are the hurdles?

SP5-3/22

Attendees: Winicius Siqueira

Start time: 9:00PM

End time: 9:30PM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Work on Object Design
* What is planned to be done until the next scrum meeting?
* Work on Object Design
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Start creating logo
* What is planned to be done until the next scrum meeting?
* Finish working on logo
* What are the hurdles?

SP5-3/23

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Finished Object Design
* What is planned to be done until the next scrum meeting?
* Work on System Design
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Finish creation of logo
* What is planned to be done until the next scrum meeting?
* Start working on customizing top bar
* What are the hurdles?

SP5-3/24

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Finished System Design
* What is planned to be done until the next scrum meeting?
* Create Sprint 5 Video with feature document.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on customizing top bar
* What is planned to be done until the next scrum meeting?
* Finish working on customizing top bar
* What are the hurdles?

SP6-3/27

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Created gpa column in users table.
* What is planned to be done until the next scrum meeting?
* Communicate with Alfredo about the changes made to the code.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Finish working on customizing top bar
* What is planned to be done until the next scrum meeting?
* Start working on documentation
* What are the hurdles?

SP6-3/28

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Work on Feature Document for User Story #146.
* What is planned to be done until the next scrum meeting?
* Work on Feature Document for User Story #146.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP6-3/29

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on Feature Document for User Story #146.
* What is planned to be done until the next scrum meeting?
* Work on Sequence Diagram and Object Design for User Story #146.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP6-3/30

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on Sequence Diagram and Object Design for User Story #146.
* What is planned to be done until the next scrum meeting?
* Prepare for Sprint 6 Video.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP6-3/31

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Prepared for Sprint 6 video.
* What is planned to be done until the next scrum meeting?
* Create Sprint 6 Video.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP6-4/3

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Created Sprint 6 Video
* What is planned to be done until the next scrum meeting?
* Update Use Case Diagram
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP6-4/4

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Updated Use Case Diagram
* What is planned to be done until the next scrum meeting?
* Added Use Case Diagram to poster
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP6-4/5

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Added Use Case Diagram to Poster
* What is planned to be done until the next scrum meeting?
* Work on Object Design for Poster
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP6-4/6

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on Object Design for Poster.
* What is planned to be done until the next scrum meeting?
* Work on Object Design for Poster.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP6-4/7

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on Object Design for Poster.
* What is planned to be done until the next scrum meeting?
* Put Object Design in Poster.
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP7-4/10

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP7-4/10

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on Poster
* What is planned to be done until the next scrum meeting?
* Working on Poster
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP7-4/11

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on Poster
* What is planned to be done until the next scrum meeting?
* Working on Poster
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP7-4/12

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on Poster
* What is planned to be done until the next scrum meeting?
* Working on Poster
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP7-4/13

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on Poster
* What is planned to be done until the next scrum meeting?
* Working on Poster
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?

SP7-4/14

Attendees: Winicius Siqueira

Start time: 9:00AM

End time: 9:30AM

Winicius Siqueira:

* What was done since the last scrum meeting?
* Worked on Poster
* What is planned to be done until the next scrum meeting?
* Work on Final Document
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Continue working on documentation
* What is planned to be done until the next scrum meeting?
* Finish working on documentation
* What are the hurdles?